### Marvelous Chalupas Status Update

### Week 5:

### Accomplishments

- Completed large portions of the primary code

- Much of the core functionality of the CLIs have been completed.

- Divided some functions between Release 1 and Release 2

### Risks/Issues

- Time Constraints

- Some features must be postponed until Release 2, giving us more time to work on them.

- Team member schedules preventing longer coding sessions

### Highlights

- Massive code updates

### Next Week's Plan

- Continue working on core functionality postponed until Week 2

- NO BREAKS.

- Work on GUI design.

### Week 4:

### Accomplishments

- Began working with code, although some choices are different between group members.

- Good, shared idea of how to go about coding.

- Further developed the UML design.

- Gained understanding of JUnit testing.

### Risks/Issues

- Multiple branches of code with slightly different choices, unsure which to pick

- Eric

### Highlights

- First face-to-face coding session.

### Next Week's Plan

- Determine best times for group meetup(s)

- Determine functionalities for First and Second releases.

- Bust out the first release

Week 3:

Accomplishments

- Completed Activity Tracker (Week 3)

- Completed Base UML diagram

- Completed Initial testing diagram

- Working SVN and GIT repo

Risks/Issues

- Schedules are still very, very rough.

- Some group members are often busy, or unwilling to cooperate

- Design is still very rusty.

- STILL no code.

- It is urgent that we devise a better meeting schedule and work environment.

- Group members not pulling weight must step up to the plate

- Code should be a priority this far into development.

Highlights

- Not Applicable

Next Week’s Plan

- Working on Design Document, partway through.

- Must figure out the skeletal structure of the system.

- High level UML diagram

- Lower level UML diagram

Week 2:

Accomplishments

- Completed Initial Requirements Report.

- Completed Activity Tracker (Week 2)

- Completed Initial Project Plan

- Updated risks and issues

- Working SVN and GIT repo

Risks/Issues

- Lack of knowledge of UML, cannot start diagrams quite yet

- Meeting times still conflicting, need to find definitive times to meet.

- Certain group members away, some lack of communication will appear.

- Solutions:

  - touch up on UML

  - figure out a schedule

Highlights

- Not Applicable

Next Week’s Plan

- Requires a high level design

- Figure out the required classes/design

- High level UML diagram

Week 1:

Accomplishments

- group roles defined

- group meeting dates set

- software to be used determined

Risks/Issues

- very unorganized with no group direction and misunderstood parts of requirements, and may have unknowingly done it for other requirements. with out a clear grasp on the situation risks are hard to see.

- solution: extra meeting a week on Fridays where in the first few weeks we will be working on these issues and in the later weeks use them to program.

Highlights

- Not Applicable

Next Week’s Plan

- project layout

- understanding software